Enterprise Vulnerability Remediation Program

Project Record | SEC-PROJ-2026-001

Project Information

| Project Name: | Enterprise Vulnerability Remediation Program |
| --- | --- |

| Project ID: | SEC-PROJ-2026-001 |
| --- | --- |

| Objective: | Reduce critical vulnerabilities by 95% within FY2026 |
| --- | --- |

| Owner: | Security Operations Manager |
| --- | --- |

| Executive Sponsor: | CISO |
| --- | --- |

| Status: | Active |
| --- | --- |

| Start Date: | 2026-01-15 |
| --- | --- |

| Target Completion: | 2026-12-31 |
| --- | --- |

Current Metrics

| Critical Vulnerabilities Open: | 12 |
| --- | --- |

| High Vulnerabilities Open: | 48 |
| --- | --- |

| Medium Vulnerabilities Open: | 132 |
| --- | --- |

| Open Remediation Projects: | 7 |
| --- | --- |

| Mean Time to Remediate (MTTR): | 12 Days |
| --- | --- |

| Critical SLA Compliance: | 98% |
| --- | --- |

| High SLA Compliance: | 94% |
| --- | --- |

Progress Summary

The Enterprise Vulnerability Remediation Program is progressing on schedule. Critical vulnerability counts have been reduced from an initial baseline of 87 to the current 12, representing an 86% reduction. Remediation activities are coordinated across Security Operations, Infrastructure, and Application Owner teams through weekly review meetings.